MEDIA DIVERSITY WATCH

Infrastructure Decision Analysis

Open-Source Stack vs AWS Cloud Solution
Dina Bosma-Buczynska | LAB 6.01: Scoping Lab

PART 1: Infrastructure Comparison Table

Project: Media Diversity Watch is an autonomous AI research agent that evaluates media company inclusivity across four communities (women, LGBTQ+, race, disability). It runs a five-node LangGraph workflow hosted on Railway, uses RAG benchmarking via Pinecone, and delivers automated reports to Notion via n8n Cloud.

I chose AWS as the vendor to compare against. 
AWS is the dominant cloud provider in the German enterprise market, and hands-on experience building production systems on AWS infrastructure is one of the most consistently requested technical skills in German job listings for cloud engineers, data engineers, and AI/ML roles.

It also has the most direct equivalents for the tools already in use.

| Current Component | Function in Project | AWS Equivalent | Key Differences and Notes |
| --- | --- | --- | --- |
| Pinecone (Vector DB) | Stores the 1536-dimension embeddings for the media-inclusivity-index (19 vectors). Purpose-built for vector similarity search with zero server management on our end. | Amazon OpenSearch Service (k-NN plugin) | OpenSearch does the same job but needs manual cluster setup and k-NN index configuration. Pinecone's free tier handles our current scale at zero cost. OpenSearch starts at around 55 USD/month even for a small instance. |
| n8n Cloud (Workflow Orchestration) | Handles all four triggers (schedule, form, webhook, manual), routes the research request to the FastAPI service on Railway, and posts the finished report to Notion. The visual canvas makes it easy to debug and adjust without touching code. | AWS Step Functions + Amazon EventBridge | AWS uses Step Functions with JSON state machines instead of a visual canvas, which is a steeper learning curve. There is no drag-and-drop equivalent. Switching would require learning IAM, Lambda, and Step Functions from scratch. |
| FastAPI on Railway (Bridge Layer) | The FastAPI app is deployed on Railway and runs continuously in the cloud. n8n Cloud sends a POST request to the Railway URL to trigger the LangGraph agent. No local machine or tunnel needed. | AWS Lambda + API Gateway | Lambda and API Gateway is the AWS equivalent. The main difference is Lambda is event-driven and spins up on demand, while Railway runs the app persistently. Railway's always-on model is simpler to reason about for a small team. |
| Anthropic Claude API (Primary LLM) | Primary LLM across all five LangGraph nodes: PLAN, RESEARCH, ANALYSE, SYNTHESISE, and REPORT. Called directly via the Anthropic API from the Railway-hosted FastAPI service. | Amazon Bedrock (Claude 3 via Bedrock) | Bedrock gives access to Claude through AWS so everything stays in one account. The underlying model is the same, just accessed differently. The trade-off is that direct Anthropic API usually gets new model releases faster than Bedrock does. |
| OpenAI (Embeddings + Fallback LLM) | text-embedding-ada-002 converts research queries into 1536-dimension vectors for Pinecone similarity search. GPT-4o-mini is used as a fallback LLM if needed. | Amazon Bedrock (Titan Embeddings) | Titan Embeddings via Bedrock would replace this and consolidate billing under one AWS account. The main reason to keep OpenAI here is that the Pinecone index was already built with ada-002 embeddings, so switching models would require re-embedding the entire knowledge base. |
| Pinecone RAG Store (Knowledge Base) | Holds 19 pre-embedded research chunks from 18 inclusivity studies. The RESEARCH node queries this during each run to pull in verified benchmark data for scoring. | Amazon Kendra | Kendra handles indexing automatically but costs significantly more and is less flexible about how chunks are structured. For a 19-vector knowledge base the extra cost is not justified. Pinecone's free tier does the job well. |
| NewsAPI / Guardian / Wikipedia / RSS (Research Tools) | Four LangChain @tool functions that the RESEARCH node calls autonomously in the ReAct loop. Each tool hits an external API or RSS feed to gather evidence about the outlet being evaluated. | Direct HTTP calls via Lambda | There is no AWS service that replaces these. They are external APIs that get called regardless of which infrastructure approach we use. This part of the stack stays identical either way. |
| Notion (Report Delivery) | n8n writes the finished 11-section report as a Notion database page titled [Company] ¦ Week N YYYY. The client can open it directly in Notion without any technical setup. | Amazon DynamoDB + AWS SNS | DynamoDB would store the data but it does not give you a readable page that a researcher can just open. Notion wins here on practicality. The AWS alternative would require more glue work and would be less usable for non-technical stakeholders. |

PART 2: PESTLE Analysis

## 2A. Open-Source Stack PESTLE

| Factor | Considerations | Implications for Project |
| --- | --- | --- |
| Political | Data sovereignty: the client controls all infrastructure and open-source tools are not subject to vendor geopolitical decisions. No government cloud accreditation is required for the current use case. | Favorable. The client retains full data control. Any regulatory changes around hosting locations can be managed directly without relying on a vendor. |
| Economic | No vendor lock-in premium. Costs are largely variable (API calls) with low fixed overhead. Currency fluctuation affects OpenAI and Anthropic pricing since both are USD-denominated. Free tiers are available for Pinecone and n8n Cloud. | Favorable short-term. Cost predictability is moderate since API call volume is the main variable. Economic downturns could affect the ability to maintain developer staffing. |
| Social | Growing open-source AI community provides strong support for LangChain, LangGraph, and n8n. Developer talent familiar with Python and LangChain is widely available. | Favorable. The talent pool is accessible and community support reduces dependency on paid vendor support contracts. |
| Technological | LangGraph and LangChain evolve rapidly and breaking changes between versions are common. FastAPI and Python are mature. The stack is deployed on Railway which handles server management, so there is no tunnel or local machine dependency. | Favorable overall. Railway removes the biggest technical risk from the development phase. The main thing to watch is pinning library versions so updates do not break the agent. |
| Legal | Open-source licenses (MIT, Apache 2.0) for LangChain, n8n, and FastAPI impose minimal restrictions. Data processed via OpenAI and Anthropic APIs is subject to their respective data processing agreements. | Mixed. OpenAI and Anthropic DPAs need to be reviewed for client data compliance. GDPR implications apply if media data includes EU personal data. |
| Ecological | API calls consume compute in OpenAI and Anthropic data centers. There is no direct visibility into the carbon footprint of upstream providers. n8n Cloud and Pinecone do not publish detailed sustainability reports. | Neutral to slightly negative. Limited transparency on environmental impact and the client cannot influence upstream provider energy choices. |

## 2B. AWS Vendor Solution PESTLE

| Factor | Considerations | Implications for Project |
| --- | --- | --- |
| Political | AWS is US-headquartered and subject to US government data requests under the CLOUD Act. AWS GovCloud regions exist for regulated workloads. EU data residency is available via Frankfurt and Ireland regions. | Mixed. EU clients may have concerns about US ownership. AWS compliance certifications like FedRAMP and GDPR readiness mitigate this for most use cases. |
| Economic | AWS uses pay-as-you-go pricing with complex tiers. Reserved instances reduce cost but require upfront commitment. Cost overruns are a well-documented risk when teams are new to usage-based billing. | Mixed. Predictability requires careful usage monitoring. AWS Cost Explorer helps but billing surprises are common for teams new to the platform. Year 1 costs are higher than the open-source equivalent. |
| Social | AWS is the market-leading cloud provider with broad enterprise adoption. AWS certifications are widely recognized and operations teams familiar with the AWS console are common in mid-to-large companies. | Favorable for enterprise credibility. The client operations team is likely to find AWS documentation and training resources accessible. |
| Technological | AWS offers a mature, well-documented ecosystem. Lambda, API Gateway, and Step Functions are production-proven. Bedrock provides access to multiple foundation models. Service deprecations are rare and well-communicated. | Favorable. High service stability and managed services reduce ongoing technical overhead significantly compared to the open-source stack. |
| Legal | AWS holds SOC 2, ISO 27001, GDPR readiness, and over 100 compliance certifications. Standardized Data Processing Agreements are available. The shared-responsibility model requires the client to configure security settings correctly. | Favorable for compliance-sensitive clients. Certifications reduce audit burden. The shared-responsibility model is well understood by enterprise IT teams. |
| Ecological | AWS has committed to 100% renewable energy by 2025 and net-zero carbon by 2040. AWS publishes carbon footprint tools and several regions are already powered by renewable energy. | Favorable. Strong sustainability credentials and carbon footprint tools allow the client to monitor and report on environmental impact. |

## 2C. PESTLE Comparison Summary

| Factor | Open-Source Favored? | AWS Favored? | Notes |
| --- | --- | --- | --- |
| Political | Yes | Partial | Open-source gives full data sovereignty. AWS offers regional data residency options. |
| Economic | Yes | No | Open-source is consistently lower cost with fewer billing variables. |
| Social | Partial | Partial | Both have strong communities. AWS is better recognized in enterprise operations contexts. |
| Technological | Partial | Yes | AWS managed services are more stable long-term. Open-source on Railway is solid but depends on library version discipline. |
| Legal | Partial | Yes | AWS certifications reduce audit burden. For this project (public news data, no PII) compliance is a low-weight factor. If scope ever expands to regulated or personal data, re-run this analysis and weight Legal much higher. In that scenario AWS likely becomes the preferred option. |
| Ecological | No | Yes | AWS renewable energy commitment and carbon footprint tools are industry-leading. |

PART 3: Stakeholder Analysis

3A. Stakeholder Identification

| Stakeholder | Interest Level | Influence Level | Key Infrastructure Concerns |
| --- | --- | --- | --- |
| Client Executive / Decision-Maker | High | High | Cost control, timeline, ROI on AI investment, reputational risk from biased output. |
| Client Operations Team Lead | High | High | Day-to-day maintainability, documentation quality, support availability, learning curve. |
| Client Operations Team (Individual Members) | High | Low | Ease of use, clear runbooks, ability to resolve incidents without deep technical knowledge. |
| End Users (Researchers and Journalists) | High | Low | Report quality, reliability of delivery, clarity and actionability of inclusivity scores. |
| Development Team (Dina + Bootcamp Cohort) | High | Low | Technical feasibility, time to build, alignment with bootcamp skills already developed. |
| Client IT and Security Team | Low | High | Data security, API key management, compliance with internal IT policies, vendor vetting. |
| Client Finance and Budget Team | Low | High | Total cost of ownership, cost predictability, avoiding surprise billing. |
| External API Vendors (OpenAI, Anthropic, Pinecone) | Low | Low | Continued service availability, pricing stability, API compatibility. |

## 3B. Stakeholder Quadrant Matrix

Stakeholders are placed by interest level (horizontal) and influence level (vertical). Placement determines how they are engaged during the project.

|  | LOW INTEREST | HIGH INTEREST |
| --- | --- | --- |
| HIGH INFLUENCE | QUADRANT III Client IT and Security Team Client Finance and Budget Team Strategy: Advisory Board Consult on compliance and cost decisions. Proactive but infrequent updates. | QUADRANT I Client Executive Client Operations Team Lead Strategy: Steering Committee Closely involved in all infrastructure decisions. Regular updates and sign-off required. |
| LOW INFLUENCE | QUADRANT IV External API Vendors Strategy: Monitor Monitor API changelogs and pricing updates. No active engagement unless a service change affects the system. | QUADRANT II Client Operations Team (Individual) End Users (Researchers and Journalists) Development Team Strategy: Core Team Members Involve in UAT, documentation review, and feedback. Regular communication loops. |

## 3C. Engagement Strategies by Quadrant

### Quadrant I: High Interest, High Influence (Steering Committee)

- Include the Client Executive and Operations Team Lead in all major infrastructure decisions.

- Hold weekly check-ins during the build phase and bi-weekly during the operations phase.

- Present PESTLE, risk, and cost analyses directly to this group for sign-off.

### Quadrant II: High Interest, Low Influence (Core Team)

- Involve individual operations team members in user acceptance testing.

- Share documentation drafts for review before finalizing.

- End users provide feedback on report format and scoring clarity.

### Quadrant III: Low Interest, High Influence (Advisory Panel)

- Brief the IT and Security team on API key management and data handling before deployment.

- Share cost estimates with the Finance team at project milestones, not in weekly updates.

- Proactively flag any compliance or budget changes to this group.

### Quadrant IV: Low Interest, Low Influence (Monitor)

- Monitor API vendor communications including changelogs, pricing updates, and deprecation notices.

- No active engagement required unless a service change affects the system.

## 3D. Infrastructure-Specific Stakeholder Concerns

| Stakeholder | Open-Source Stack Concerns | AWS Vendor Concerns |
| --- | --- | --- |
| Client Executive | Lower cost and faster delivery. Less formal SLA or vendor accountability. | Higher Year 1 cost. Risk of vendor dependency. Strong SLA guarantees are reassuring. |
| Operations Team Lead | Must learn LangGraph, n8n, Pinecone, and Python environment. Steeper learning curve. | AWS console is well-documented. Managed services reduce maintenance burden significantly. |
| IT and Security Team | Must manage API keys and security across multiple vendors independently. | AWS IAM handles access control centrally. Shared-responsibility model is familiar. |
| Finance and Budget Team | Costs are lower but require manual tracking across multiple vendors. | AWS Cost Explorer provides consolidated billing visibility. Easier to forecast quarterly. |
| Development Team | Full control, familiar tooling from bootcamp. System already live on Railway. | More infrastructure setup time. Results in a more robust, AWS-managed production system. |

PART 4: Project Objectives

All objectives follow the five lesson criteria: Precise, Comprehensible, Positive, Quantifiable, and Solution Neutral. The Triple Constraint (Quality, Time, Cost) is defined for each approach.

## 4A. Open-Source Stack Objectives

### Quality

| ID | Objective | Measurable Criteria |
| --- | --- | --- |
| Q1 | Deploy the Media Diversity Watch agent with the full five-node LangGraph workflow producing structured inclusivity reports for all five monitored outlets. | All five outlets return a report with an overall score, four community scores, and a harm flags list on each run. |
| Q2 | Maintain system uptime of 99% during scheduled Mon-Fri 6am runs, ensuring consistent report delivery to Notion. | Fewer than one missed scheduled run per month as measured by n8n execution logs. |
| Q3 | Achieve RAG retrieval accuracy where all returned benchmark chunks score above 0.70 cosine similarity on each research query. | All rag_query() calls return at least one chunk above 0.70 threshold. Verified by Pinecone query logs. |

### Time

| ID | Objective | Measurable Criteria |
| --- | --- | --- |
| T1 | Complete the LangGraph five-node workflow build and testing against the live Railway deployment within four weeks of project start. | All five nodes pass unit tests and an end-to-end run completes successfully by end of Week 4. |
| T2 | Complete n8n integration with the Railway FastAPI service and confirm first successful end-to-end Notion report within six weeks. | First successful Notion report page created and confirmed by end of Week 6. |
| T3 | Enable the client operations team to run manual triggered analyses independently within eight weeks via documented runbooks. | Operations team completes a manual trigger run without developer support by end of Week 8. |

### Cost

| ID | Objective | Measurable Criteria |
| --- | --- | --- |
| C1 | Keep total infrastructure operating costs below 300 USD per month for the first year of production operation. | Monthly vendor invoices (OpenAI, Anthropic, Pinecone, n8n Cloud, Railway) sum to less than 300 USD. Tracked monthly. |
| C2 | Complete the build phase within a developer budget of 2,500 USD covering API experimentation, development time, and tooling. | Total spend tracked via developer expense log. No single category exceeds 40% of total. |

## 4B. AWS Vendor Solution Objectives

### Quality

| ID | Objective | Measurable Criteria |
| --- | --- | --- |
| Q1 | Deploy the Media Diversity Watch agent on AWS using Lambda, API Gateway, Step Functions, and Bedrock with the same five-stage research workflow. | End-to-end research run completes within 10 minutes per outlet. All five outlets return structured reports. |
| Q2 | Maintain 99.9% system availability using AWS managed service SLAs, ensuring no missed scheduled runs. | AWS SLA for Lambda and API Gateway guarantees 99.95% uptime. CloudWatch alarms configured for any failures. |
| Q3 | Achieve sub-3-second API Gateway response time for 95% of research trigger requests. | AWS X-Ray tracing confirms P95 latency below 3 seconds. Measured over a 30-day rolling window. |

### Time

| ID | Objective | Measurable Criteria |
| --- | --- | --- |
| T1 | Complete AWS infrastructure setup (Lambda, API Gateway, Step Functions, Bedrock, OpenSearch) within six weeks. | All AWS services provisioned and passing integration tests by end of Week 6. |
| T2 | Deliver the first fully automated end-to-end report run on AWS within ten weeks of project start. | First Notion report page created via the AWS pipeline by end of Week 10. |
| T3 | Enable the client operations team to manage and monitor the AWS pipeline independently within twelve weeks. | Operations team passes internal AWS console sign-off checklist by end of Week 12. |

### Cost

| ID | Objective | Measurable Criteria |
| --- | --- | --- |
| C1 | Keep AWS infrastructure costs below 800 USD per month once in steady-state operation, excluding initial setup costs. | AWS Cost Explorer monthly report shows total spend below 800 USD. Budget alert configured at 700 USD. |
| C2 | Complete AWS migration and setup within a total project budget of 8,000 USD covering build time, free tier usage, and first three months of operation. | Total project cost log confirmed below 8,000 USD by project close. Finance team sign-off required. |

## 4C. Objectives Comparison

| Dimension | Open-Source Stack | AWS Solution | Key Trade-off |
| --- | --- | --- | --- |
| Quality Focus | RAG accuracy and workflow completeness | Uptime SLAs and automated latency monitoring | Open-source requires manual quality monitoring. AWS provides contractual guarantees. |
| Time to MVP | Stack already live on Railway. MVP is running. | 10 weeks to rebuild equivalent infrastructure on AWS. | The open-source stack is already deployed. AWS would mean starting over. |
| Monthly Cost Target | Under 300 USD per month | Under 800 USD per month | AWS is 2 to 3 times more expensive in steady state. |
| Operations Complexity | Higher: team maintains all components across vendors | Lower: AWS console and managed services | AWS reduces ongoing ops burden. Critical given no DevOps team. |
| Deployment Timeline | Workflow completion and handover in 8 weeks | Full AWS rebuild and handover in 12 weeks | AWS takes longer but delivers a more managed production system. |

PART 5: Risk Assessment

Row color coding: Red = High Probability AND High Impact (Critical). Amber = High in either dimension. Green = Low or Medium in both dimensions.

## 5A. Open-Source Stack Risk Register

| ID | Risk | Prob. | Impact | Strategy | Mitigation Actions | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-OS-01 | LangGraph or LangChain breaking changes on Railway redeploy | High | High | Reduction | Pin all library versions in requirements.txt. Test Railway redeploys in a staging environment before pushing to production. | Developer |
| R-OS-02 | No DevOps team: client cannot maintain infrastructure without support | High | High | Mitigation | Create a step-by-step operations runbook covering all maintenance tasks. Reviewed and approved by the operations team lead before handover. | PM + Developer |
| R-OS-03 | Railway service crash with no auto-recovery configured | Medium | High | Reduction | Configure Railway auto-restart policy. Set up uptime monitoring with an alert (e.g. UptimeRobot free tier) so the team knows immediately if the service goes down. | Developer |
| R-OS-04 | API rate limiting across OpenAI, Anthropic, or NewsAPI | Medium | Medium | Reduction | Implement jitter-based retry logic and request batching. Monitor usage against plan limits. Fallback to secondary LLM if primary is rate-limited. | Developer |
| R-OS-05 | Pinecone free tier limitations if knowledge base grows significantly | Low | Medium | Acceptance | Monitor index size. Free tier supports the current 19-vector index comfortably. Review if knowledge base grows beyond 100k vectors. | Developer |
| R-OS-06 | LLM output quality degradation over time | Medium | High | Reduction | Schedule monthly sample report review. Compare scores against known benchmark outlets quarterly. | PM |
| R-OS-07 | Data quality issues in news sources (low article counts for some outlets) | Medium | Medium | Mitigation | Implement content validation in the ANALYSE node. Flag any run where fewer than five articles were retrieved for manual review. | Developer |
| R-OS-08 | Bias in LLM scoring (systematic under or over-scoring of certain outlets) | Medium | High | Reduction | Red team the scoring prompt with diverse test inputs before launch. Add a human review step for any report scoring below 3 or above 8. | PM + Developer |
| R-OS-09 | Cost overrun from unexpected API usage spikes | Low | Medium | Transfer | Set hard spending limits in the OpenAI and Anthropic dashboards. Configure an alert at 80% of the monthly budget. | PM |
| R-OS-10 | Developer becomes a single point of failure for maintenance | Medium | High | Mitigation | Document all systems in the runbook. Train the operations team lead as secondary support. Record all handover sessions. | PM |

## 5B. AWS Vendor Solution Risk Register

| ID | Risk | Prob. | Impact | Strategy | Mitigation Actions | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-AWS-01 | Vendor lock-in: difficult to migrate away from AWS later | Medium | High | Mitigation | The actual lock-in risk here is lower than it might look. The core agent logic is in Python and LangGraph, and all the LLMs and the vector store are already external APIs (Anthropic, OpenAI, Pinecone). None of that is AWS-specific. The real lock-in risk would be around observability tooling (CloudWatch, X-Ray) and infrastructure config (IAM, Lambda), not the agent code itself. To mitigate: keep all agent logic in LangGraph, avoid baking AWS SDK calls into the core nodes, and document a migration path annually. | Developer |
| R-AWS-02 | Cost overruns from unexpected Lambda or Bedrock usage | High | High | Reduction | Set AWS Budgets alert at 80% of the monthly limit. Enable Cost Anomaly Detection. Review billing weekly during the first three months. | PM |
| R-AWS-03 | Cold-start latency in Lambda affecting research run times | Medium | Medium | Reduction | Configure provisioned concurrency for the main Lambda function. Load test before go-live to confirm acceptable response times. | Developer |
| R-AWS-04 | AWS service deprecation or unexpected API changes | Low | High | Transfer | Rely on AWS SLA deprecation notice policies which require a minimum 12 months notice. Include this in the vendor contract. | PM |
| R-AWS-05 | IAM misconfiguration exposing API keys or data | Medium | High | Avoidance | Apply least-privilege IAM policies. Use AWS Secrets Manager for all API keys. Conduct an IAM configuration review before go-live. | IT/Security Team |
| R-AWS-06 | Bedrock model updates breaking application behavior | Medium | High | Mitigation | Pin the model version ID in all Bedrock API calls. Test each model update in a staging environment before promoting to production. | Developer |
| R-AWS-07 | AWS regional outage affecting scheduled research runs | Low | High | Transfer | AWS SLA provides 99.95% uptime. Configure EventBridge retry policy. Accept residual risk via SLA contract. | PM |
| R-AWS-08 | Operations team struggles with AWS console complexity | High | Medium | Reduction | Provide a 2-day AWS console training session. Create an operations-specific runbook for the AWS console. Assign AWS Business Support tier. | PM |
| R-AWS-09 | Bias in Bedrock model scoring output | Medium | High | Reduction | Same mitigation as open-source: red team the scoring prompt and add a human review step for outlier scores. | PM + Developer |
| R-AWS-10 | OpenSearch cluster sizing incorrect as data volumes grow | Low | Medium | Acceptance | Start with a t3.small.search instance. Monitor query latency monthly. Scale up if P95 latency exceeds 500ms. | Developer |

## 5C. Risk Profile Comparison

| Dimension | Open-Source Stack | AWS Solution | Notes |
| --- | --- | --- | --- |
| Critical Risks (High/High) | 2 - LangGraph breaking changes on Railway, no DevOps team | 2 - cost overruns, IAM misconfiguration | Both have two critical risks but of different types. |
| Dominant Risk Type | Library versioning and maintenance burden | Cost unpredictability and skills gap | Open-source risks are technical. AWS risks are financial and operational. |
| Easiest to Mitigate | API rate limiting (established retry pattern) | Service deprecation (covered by AWS SLA) | Both have at least one easily manageable risk. |
| Hardest to Mitigate | No DevOps team for ongoing maintenance | Cost overruns on usage-based billing | Both require proactive management. AWS cost tooling is more mature. |
| Overall Risk Level | Moderate (Railway handles hosting; main risk is library versioning) | Moderate (managed services reduce ops risk) | Both sit at a similar aggregate risk level now that the stack is on Railway. |

PART 6: Cost Estimation

Costs use the GenAI cost framework from the lesson: Data, Model, Application, Evaluation, Ops, and Compliance categories. All amounts are in USD. Developer time is estimated at 30 USD/hour (internal student rate). Client operations staff cost is excluded as an existing headcount.

Lesson formula applied for LLM costs: Monthly Inference Cost = (avg prompt tokens + avg completion tokens) x calls/month x price per token. Anthropic Claude 3 Haiku: approximately 0.00025 USD per 1k input tokens and 0.00125 USD per 1k output tokens.

## 6A. Open-Source Stack Cost Breakdown

| Cost Item | Category | Monthly USD | Annual Yr1 USD | 3-Year USD | Type |
| --- | --- | --- | --- | --- | --- |
| text-embedding-ada-002 (OpenAI) - initial 19-doc index (one-time) | Data | 0 | 15 | 45 | Var |
| Anthropic Claude API - primary LLM (~200k tokens/month) | Model | 12 | 144 | 432 | Var |
| OpenAI GPT-4o-mini fallback (~50k tokens/month) | Model | 3 | 36 | 108 | Var |
| n8n Cloud Starter plan (10k executions/month) | Application | 20 | 240 | 720 | Fixed |
| Pinecone Free Tier (1 index, up to 1M vectors) | Application | 0 | 0 | 0 | Fixed |
| NewsAPI developer plan | Application | 0 | 0 | 0 | Fixed |
| Notion API | Application | 0 | 0 | 0 | Fixed |
| Railway Hobby plan (FastAPI + LangGraph agent hosting) | Ops | 5 | 60 | 180 | Fixed |
| PM time: report quality review (2hr/week at 30 USD/hr) | Evaluation | 240 | 2,880 | 8,640 | Var |
| Developer time: monitoring and incident response (4hr/month) | Ops | 120 | 1,440 | 4,320 | Var |
| Annual API key and security review | Compliance | 0 | 200 | 600 | Fixed |
| TOTAL | TOTAL | ~400 | ~5,015 | ~15,045 |  |

## 6B. AWS Vendor Solution Cost Breakdown

| Cost Item | Category | Monthly USD | Annual Yr1 USD | 3-Year USD | Type |
| --- | --- | --- | --- | --- | --- |
| Amazon Bedrock - Claude 3 Haiku (~200k tokens/month) | Model | 18 | 216 | 648 | Var |
| Amazon Bedrock - Titan Embeddings (replaces OpenAI embeddings) | Model | 3 | 36 | 108 | Var |
| AWS Lambda (5 functions, ~150 invocations/month) | Application | 0 | 0 | 0 | Var |
| AWS API Gateway (~200 requests/month) | Application | 0 | 0 | 0 | Var |
| AWS Step Functions (~750 state transitions/month) | Application | 0 | 0 | 0 | Var |
| Amazon OpenSearch t3.small.search (vector search) | Application | 55 | 660 | 1,980 | Fixed |
| Amazon EventBridge scheduled rules | Application | 0 | 0 | 0 | Fixed |
| AWS CloudWatch logs and alarms | Ops | 5 | 60 | 180 | Fixed |
| AWS Business Support tier | Ops | 100 | 1,200 | 3,600 | Fixed |
| Developer setup and training (one-time, 20hr at 30 USD/hr) | Ops | 0 | 600 | 600 | Fixed |
| Operations team AWS training (2-day course, one-time) | Compliance | 0 | 800 | 800 | Fixed |
| PM time: report quality review (same as open-source) | Evaluation | 240 | 2,880 | 8,640 | Var |
| Amazon S3 for report and data storage | Data | 2 | 24 | 72 | Fixed |
| TOTAL | TOTAL | ~423 | ~6,476 | ~16,628 |  |

## 6C. TCO Comparison

| Period | Open-Source (USD) | AWS (USD) | Difference | Lower Cost |
| --- | --- | --- | --- | --- |
| Monthly Operating (Steady State) | 400 | 423 | +23 | Open-Source |
| Year 1 (includes setup + training) | 5,015 | 6,476 | +1,461 | Open-Source |
| Year 2 (operating only) | 4,800 | 5,100 | +300 | Open-Source |
| Year 3 (operating only) | 4,800 | 5,100 | +300 | Open-Source |
| 3-Year TCO | 14,615 | 16,676 | +2,061 | Open-Source |
| Unplanned Maintenance Risk | Medium | Low | N/A | AWS |
| Billing Overrun Risk | Low | Medium | N/A | Open-Source |

Key cost assumptions: The OpenSearch instance is the largest fixed cost in the AWS stack at 55 USD/month. Pinecone handles the same function at zero cost on the free tier. That single line item accounts for most of the steady-state cost difference between the two approaches.

It is worth being honest about where the AWS number is sensitive. The estimates above use conservative, production-oriented settings: a Business Support tier (100 USD/month) and a dedicated single-AZ OpenSearch instance. If you dropped Business Support and used the smallest possible OpenSearch configuration, the gap would narrow slightly. But that would also increase operational risk, which is exactly what AWS managed services are supposed to reduce. So the settings were chosen deliberately. If a client pushed back on AWS cost, those two line items are where the conversation would start.

At the current scale (19 vectors in Pinecone, approximately 2,850 tokens per research run, weekly runs for five outlets), the open-source API pricing assumptions are realistic and the free tier limits are nowhere near being hit. The cost picture would look different if the agent ran daily, covered 50 outlets, or started processing longer documents.

PART 7: Final Recommendation

## Executive Summary

After conducting comprehensive analysis across PESTLE factors, stakeholder needs, project objectives, risk profiles, and cost structures, this report recommends the Open-Source Stack as the infrastructure approach for the Media Diversity Watch project.

The recommendation is based on three primary factors: the client operations team has sufficient technical capability to manage a well-documented open-source stack; the project already has a working system deployed on Railway and migrating to AWS now means rebuilding something that is live; and the open-source stack is consistently lower cost across all time horizons. The main risks are library version management and ongoing maintenance, both of which are addressed in the implementation plan below.

## 7A. Comprehensive Comparison Matrix

| Criteria | Open-Source Stack | AWS Solution | Win | Weight |
| --- | --- | --- | --- | --- |
| PESTLE: Political and Legal | Full data sovereignty. DPAs with OpenAI and Anthropic still required. | AWS compliance certifications reduce client audit burden. | Tie | Medium |
| PESTLE: Economic | Lower cost across all time horizons. Minimal fixed overhead. | Higher cost and complex billing. | OS | High (key factor) |
| PESTLE: Technological | Railway deployment removes local dependency. Library versioning is the main risk. | Mature managed services and stable APIs. | AWS | Medium |
| PESTLE: Ecological | Limited sustainability visibility. | AWS renewable energy commitment and carbon footprint tools. | AWS | Medium |
| Stakeholders: Ops Team | Higher learning curve. Manageable with good runbooks. | AWS console better suited for non-DevOps operations team. | AWS | High (key factor) |
| Stakeholders: Executive | Lower cost and faster delivery. No formal vendor SLA. | Higher cost but vendor SLA provides reassurance. | OS | High (key factor) |
| Objectives: Time to Deploy | Stack already live on Railway. | 10 weeks to rebuild equivalent on AWS from scratch. | OS | High (key factor) |
| Objectives: Quality | Manual monitoring required. | CloudWatch and X-Ray provide automated monitoring. | AWS | Medium |
| Objectives: Cost | Under 400 USD/month steady state. | Under 800 USD/month steady state. | OS | High (key factor) |
| Risk: Critical Risks | 2 critical risks. Both addressable with runbooks and version pinning. | 2 critical risks. Both require active cost and security management. | Tie | High (key factor) |
| Risk: Aggregate Profile | Moderate (Railway handles hosting; library versioning is main risk). | Moderate (managed services reduce ops burden). | Tie | Medium |
| Cost: Year 1 TCO | 5,015 USD | 6,476 USD | OS | High (key factor) |
| Cost: 3-Year TCO | 14,615 USD | 16,676 USD | OS | High (key factor) |
| Operations Complexity | Multiple tools across vendors, but Railway already handles hosting. With documented runbooks this is manageable for a small team. | AWS ops wins more clearly for multi-team, multi-service environments. For this small, already-stabilized single agent, the benefit is modest compared to the migration cost. | AWS | High (key factor) |

## 7B. Recommendation: Open-Source Stack

Decision: Proceed with the Open-Source Stack (Pinecone, n8n Cloud, FastAPI on Railway, LangGraph, OpenAI, Anthropic Claude, Notion).

Open-Source wins 7 of 14 criteria. AWS wins 5. Two are tied. The criteria where Open-Source wins include four of the highest-weighted factors: deployment status, Year 1 cost, 3-year TCO, and executive alignment. This outweighs AWS advantages in operational maturity and automated monitoring.

## 7C. Decision Rationale

### Why Open-Source Stack wins

- The stack is already running in production on Railway. Switching to AWS now means rebuilding infrastructure that is already live, which adds cost, time, and risk with no clear gain at this stage.

- Cost advantage is consistent across all time horizons. Year 1 saves approximately 1,461 USD. The 3-year TCO is 2,061 USD lower. For a project without confirmed ongoing budget, this matters.

- The client operations team has sufficient capability to manage a well-documented Python and n8n stack. The lab specifies the client has a dedicated software operations team. With good runbooks, this is manageable.

- Both approaches currently have a similar aggregate risk profile. Railway has removed the biggest production risk from the earlier development phase. The remaining risks on the open-source side are library versioning and maintenance, both of which are addressable.

Why this recommendation accepts AWS disadvantages.

Although the open-source stack is the right choice for this phase of the project, it is worth noting that AWS is the dominant cloud provider in the German enterprise market, and hands-on experience building production systems on AWS is one of the most consistently requested skills in German job listings for cloud, data, and AI/ML roles. Building this project on a stack that maps directly to AWS equivalents means the architecture is already migration-ready, and any future client in the German market expecting AWS infrastructure would require relatively straightforward re-platforming rather than a ground-up rebuild.

- AWS operational maturity is better in the long run, but the gap can be bridged with thorough runbooks and structured handover documentation. The operations team does not need to understand the full stack to run day-to-day operations.

- AWS compliance certifications are valuable but not required for the current use case. The project analyses publicly available news articles. No personal, healthcare, or financial data is processed.

- AWS sustainability credentials are a genuine advantage but carry low decision weight relative to cost and operational continuity for an early-stage research tool.

## 7D. Key Trade-offs

| Area | What We Gain (Open-Source) | What We Sacrifice vs AWS |
| --- | --- | --- |
| Speed | System is already live on Railway. No rebuild needed. | AWS would require 10 weeks to rebuild what is already running. |
| Cost | Save 1,461 USD in Year 1. 3-year TCO is 2,061 USD lower. | AWS Cost Explorer provides consolidated billing visibility we do not have. |
| Operations | Team already familiar with the tools. Less retraining required. | AWS managed services would reduce ongoing maintenance burden significantly. |
| Risk | Library versions pinned. Railway auto-restart configured as part of handover. | AWS provides infrastructure-level SLAs we cannot match with Railway hosting. |
| Compliance | No compliance overhead for the current public-data use case. | AWS certifications provide future-proofing if scope expands to regulated data. |

## 7E. Implementation Considerations

### Next Steps if Recommendation is Accepted

- Week 1 to 2: Complete the LangGraph Day 3 workflow (final REPORT node) and run end-to-end tests for all five outlets against the live Railway deployment.

- Week 3 to 4: Verify all four n8n trigger types are working correctly against the Railway URL. Confirm Notion report delivery for each outlet.

- Week 5 to 6: Load test the Railway deployment with concurrent runs. Confirm Railway auto-restart is configured so the service recovers from any crashes automatically.

- Week 7 to 8: Write the operations runbook covering: how to trigger a manual run, how to check n8n execution logs, how to monitor API key usage, what to do if a run fails, and how to add a new outlet RSS feed.

- Week 8: Client operations team handover session. Walk through the runbook with the operations team lead. Record the session for future reference.

### Required Resources

- Developer: 3 to 4 days per week for 8 weeks (Dina, bootcamp student)

- Railway Hobby plan: 5 USD/month (already running)

- API budgets: 150 USD for testing during the final build phase. Hard limits set in OpenAI and Anthropic dashboards.

- Client operations team: 8 hours for runbook review and handover session in Week 8

### Critical Success Factors

- Railway auto-restart must be configured and tested before handover so the service recovers without manual intervention.

- Operations runbook must be reviewed and approved by the client operations team lead before handover.

- API spending limits must be configured in OpenAI, Anthropic, and NewsAPI dashboards from Day 1.

- Pinecone index and n8n workflows must be documented with version notes so any team member can restore them from scratch.

- Monthly report quality review must be scheduled from launch to catch any model degradation early.

### When to Revisit This Decision

This recommendation will be revisited at the 6-month mark. Three specific triggers should prompt a proper re-evaluation:

- Traffic or outlet coverage grows to the point where you need more robust scaling, multi-region failover, or cross-team observability tooling. At that scale the AWS managed services story gets a lot stronger.

- The project starts ingesting user-generated content or any personal identifiers (names, emails, location data) that make SOC 2, ISO 27001, or GDPR compliance a buying criterion rather than a nice-to-have. That is the point where AWS certifications go from 'good to mention' to 'required to proceed'.

- The client's IT or security team requires single-vendor control over IAM, logging, and key management as a contractual condition. If that becomes a hard requirement, the open-source multi-vendor setup fails the brief regardless of cost.

7F. Version 2 Recommendation Update

The Version 2 scope introduces two changes that affect the infrastructure recommendation from Part 7: richer RSS feed analysis (full article body ingestion replacing headline-only extraction) and an extended knowledge base (dynamic Pinecone archives per outlet replacing the static 19-vector benchmark set). These changes do not reverse the recommendation to use the open-source stack, but they do require specific infrastructure upgrades and a revised cost baseline.

Recommendation for Version 2: Proceed on the open-source stack with three targeted upgrades before enabling Version 2 features: (1) upgrade Railway to the Pro plan for the memory headroom required by full article body scraping; (2) upgrade Pinecone from the free tier to the Starter plan once outlet archive vectors are added; (3) redesign the LangGraph RESEARCH node to summarise article bodies before adding them to state, preventing context window overflows. The overall monthly cost rises from approximately 400 USD to approximately 756 USD. The Part 7 recommendation to revisit the decision at the six-month mark remains valid. The observability and state management gaps noted in 8E are the most likely triggers for a serious AWS migration conversation at that point.

PART 8: Phase 2 - Expanded Scope Overview

The infrastructure analysis in Parts 1 through 7 was based on the system as it runs today: five outlets, headlines and summaries from the last 30 RSS articles, a 19-vector knowledge base, and weekly scheduled runs. That scope is what the current budget and architecture support, and the open-source stack handles it comfortably.

This chapter looks at what a more ambitious version of the product would require. The core idea is straightforward: instead of reading only the headline and summary from each RSS item, the agent would follow the article URL and read the full body text. That single change unlocks a fundamentally richer quality of analysis, but it also multiplies token consumption, compute requirements, and infrastructure complexity significantly.

The goal of this chapter is not to change the Part 7 recommendation. The open-source stack is still the right choice for Phase 1. But a realistic product roadmap needs to show what Phase 2 would cost and which components would need to change before that expansion is viable.

Version 2 Scope Definition

Version 2 of Media Diversity Watch is defined by two core upgrades relative to the Phase 1 system. The first is richer RSS feed analysis: instead of reading only the headline, summary, and author from each RSS item, the agent follows each article URL and reads the full article body text. This is handled by adding newspaper3k or trafilatura to the Tool 4 (RSS Feed Analyser) implementation. The second is an extended knowledge base: the static 19-vector Pinecone index is replaced with a dynamic per-outlet archive, updated weekly, enabling trend analysis and longitudinal scoring over time. Sections 8A through 8E below document the impact of these two changes across token volumes, compute, cost, and infrastructure architecture.

## 8A. What Richer RSS Actually Means

The current RSS tool (Tool 4 in the architecture) uses feedparser to read each feed item and extracts title, summary, author name, and publication date. It analyses the last 30 articles per outlet and produces byline counts, community mention flags, and basic language checks. This is fast and free, but it is working with a very thin slice of each article.

A richer approach would treat the RSS feed as an index rather than a data source. The agent reads the feed to find article URLs, then fetches and parses each full article body. This is what newspaper3k and trafilatura are designed for: they strip navigation, ads, and boilerplate from a news article page and return clean body text. The agent then has access to the full narrative, not just the teaser.

| Enrichment Type | What It Does | Why It Matters | Token / Volume Impact |
| --- | --- | --- | --- |
| RSS Depth: Headlines Only (Phase 1) | feedparser reads title, summary, author, and publication date from the last 30 articles. Average payload per article: approximately 80 tokens. | Fast and cheap. Gives byline counts and topic flags but nothing about how a story is actually written. Language analysis is surface-level. | ~2,400 tokens per outlet per run |
| RSS Depth: Full Article Body (Phase 2) | After fetching the RSS feed, the agent follows each article URL and scrapes the full body text using a library like newspaper3k or trafilatura. Average payload per article: approximately 800 tokens. | Enables proper sentiment analysis, language pattern detection, quote attribution (who is quoted as an expert vs a victim), and structural framing analysis. Much richer signal. | ~24,000 tokens per outlet per run |
| Author Profile Enrichment (Phase 2) | For each byline found in the RSS feed, query a journalist database or the outlet's own author pages to retrieve gender, seniority, specialism, and social presence. | Allows the agent to distinguish between a front-page byline from a senior editor and a contributor piece buried in a supplements section. Currently all bylines are treated as equal. | ~500 tokens per unique author, up to ~50 authors per outlet |
| Historical Archive Ingestion (Phase 2) | Rather than analysing only the last 30 articles, ingest 6 to 12 months of archive data from the RSS feed or a news archive API. Store as additional Pinecone vectors per outlet. | Enables trend detection: is this outlet getting better or worse over time? Are improvements concentrated in certain sections? Longitudinal data is what turns a snapshot into a meaningful accountability tool. | One-time ingestion: ~500 to 2,000 vectors per outlet. Ongoing: ~120 new vectors per outlet per month |
| Image and Multimedia Metadata (Phase 2, optional) | Analyse image alt-text, caption language, and photographer credits from articles. Flag stock photo over-reliance vs commissioned photography from community photographers. | Visual representation is a documented gap in inclusivity analysis. This is a relatively low-cost enhancement if alt-text is available in the RSS feed or article HTML. | ~100 tokens per article, minimal additional API cost |

The most impactful of these four enrichments is full article body ingestion. The others (author profiles, historical archive, image metadata) build on top of it. A realistic Phase 2 scope would start with full body analysis, get that working and stable, and then layer in historical archive ingestion as a second milestone.

## 8B. Overhead Comparison: Phase 1 vs Phase 2

The table below maps out what changes across each technical dimension when moving from the current system to an expanded scope. These are not rough estimates; they follow directly from the token counts in the enrichment table above and the current system's known usage profile.

| Dimension | Phase 1 (Current) | Phase 2 (Expanded) | Key Implication |
| --- | --- | --- | --- |
| Token Volume per Run | ~2,850 tokens per outlet | ~35,000 tokens per outlet | 12x increase. Significant LLM cost impact at scale. |
| Articles Analysed per Run | 30 headlines and summaries | 30 full article bodies | Same article count, but 10x more content per article. |
| Outlets Monitored | 5 (BBC, Guardian, CNN, NYT, Reuters) | 15 to 20 (adding regional, international, and specialist outlets) | 3 to 4x more outlets means all costs and compute multiply proportionally. |
| Run Frequency | Mon to Fri weekly (5 runs/week) | Daily per outlet (20 runs/week minimum) | 4x more runs per week for same outlet set. |
| Pinecone Vectors | 19 vectors (benchmark knowledge base) | 500 to 3,000 vectors (benchmark + outlet archives) | Exceeds Pinecone free tier. Paid plan required from ~1,000 vectors. |
| RAG Query Complexity | Single similarity search per run | Multiple searches per run: one per outlet, one per angle, one per community | Up to 16 RAG calls per outlet per run. Latency and cost increase. |
| LangGraph State Size | Small: ~5,000 tokens of state per run | Large: ~80,000 to 150,000 tokens of state per run | Approaches or exceeds context window limits for some models. Requires state chunking or summarization strategy. |
| Railway Compute | Hobby plan (512MB RAM, shared CPU) adequate | Pro plan or dedicated instance required (2GB+ RAM) | Full article body scraping and large state graphs are memory-intensive. |
| n8n Executions | ~100 executions/month (5 outlets x 5 days x 4 nodes) | ~1,500 executions/month (20 outlets x 5 days x 15 nodes) | Likely exceeds n8n Cloud Starter plan. Growth or Pro plan needed. |
| Notion Report Structure | One page per outlet per run. 11 sections, text only. | One page per outlet per run plus a weekly digest page. Charts and trend data as table blocks. | Notion API rate limits become relevant at higher report volume. Pagination strategy needed. |

The most important number in that table is the LangGraph state size. At Phase 2 scale, a single research run for one outlet could have 80,000 to 150,000 tokens in state. Most LLM context windows handle this, but it adds latency and cost, and it means the ANALYSE node prompt needs to be redesigned. You cannot pass the entire state to a single LLM call and ask it to structure everything. The node would need to process articles in batches and aggregate the results.

## 8C. Infrastructure Changes Required

Not everything needs to change. The n8n workflow structure, Notion delivery, and the four-angle evaluation framework all carry over from Phase 1 without modification. The changes are concentrated in the components that touch data volume: the agent itself, the vector store, the compute layer, and the LLM budget.

| Component | Phase 1 Status | Phase 2 Change Required | Action / Notes |
| --- | --- | --- | --- |
| Pinecone | Free tier (1 index, up to 100k vectors). No change needed for Phase 1. | Paid Starter plan required (~70 USD/month) once outlet archive vectors are added. Namespace isolation per outlet becomes important to keep search results clean. | Budget 70 USD/month from Phase 2 launch. |
| FastAPI on Railway | Hobby plan (5 USD/month). Adequate for current workload. | Upgrade to Railway Pro plan (~20 USD/month) or a dedicated instance for full article body processing. Memory usage during large LangGraph state runs will exceed the Hobby tier limits. | Upgrade before enabling full body scraping. |
| LangGraph Agent | Five nodes, small state, single outlet per invocation. | State management strategy required for large payloads. Options: (a) summarise article bodies before adding to state, (b) chunk and process articles in batches within the RESEARCH node, (c) move to a streaming state pattern. Option (a) is simplest to implement. | Architectural change required. Not a quick config update. |
| Anthropic Claude API | ~200k tokens/month across all runs. Approximately 12 USD/month. | ~700k to 1.2M tokens/month depending on outlet count and run frequency. Approximately 50 to 90 USD/month. Haiku is adequate for extraction tasks; Sonnet may be needed for nuanced framing analysis. | Budget 60 to 80 USD/month additional LLM cost. |
| OpenAI Embeddings | Minimal: one embedding call per RAG query. Near zero cost. | High volume: embedding all ingested article bodies plus author profiles. One-time archive ingestion cost approximately 5 to 15 USD. Ongoing: approximately 3 to 8 USD/month. | One-time ingestion budget needed before Phase 2 launch. |
| n8n Cloud | Starter plan (20 USD/month, 10k executions/month). Adequate. | Growth plan (~50 USD/month) or Pro plan (~120 USD/month) likely needed for 20 outlets at daily frequency. Step count per workflow also increases with more processing nodes. | Review n8n plan tier at Phase 2 scoping. |
| RAG Knowledge Base | 18 static research documents. Rarely updated. | Dynamic knowledge base: outlet archives are updated weekly. Requires a scheduled re-embedding job, duplicate detection using content hash IDs, and namespace management in Pinecone. A separate ingestion pipeline is needed. | New pipeline component. Estimate 2 to 3 developer days to build. |

The most significant architectural change is the LangGraph state management strategy. This is not something that can be configured; it requires a redesign of how the RESEARCH node handles large payloads. The recommended approach for Phase 2 is to summarise each article body to approximately 150 tokens before adding it to state. This preserves the key signal (framing language, quote attribution, community mentions) while keeping the state size manageable. The full article text would still be embedded and stored in Pinecone for RAG retrieval, but the agent would work with compressed summaries during the reasoning loop.

## 8D. Phase 2 Cost Estimate

The following estimate assumes 15 outlets monitored at daily frequency with full article body ingestion enabled. Author profile enrichment and historical archive ingestion are not included; those would add further cost and are treated as Phase 3 scope.

| Cost Item | Category | Monthly USD | Annual Yr1 USD | 3-Year USD | Type |
| --- | --- | --- | --- | --- | --- |
| Anthropic Claude API (full body analysis, 15 outlets daily) | Model | 70 | 840 | Var |  |
| OpenAI Embeddings (ongoing archive ingestion) | Data | 6 | 72 | Var |  |
| Pinecone Starter plan (outlet archive vectors) | Application | 70 | 840 | Fixed |  |
| Railway Pro plan (increased compute for body scraping) | Ops | 20 | 240 | Fixed |  |
| n8n Cloud Growth plan (higher execution volume) | Application | 50 | 600 | Fixed |  |
| newspaper3k / trafilatura scraping infra (minimal) | Application | 0 | 0 | Fixed |  |
| Developer time: archive ingestion pipeline build (one-time) | Ops | 0 | 300 | Fixed |  |
| PM time: expanded report QA (3hr/week at 30 USD/hr) | Evaluation | 360 | 4,320 | Var |  |
| Developer monitoring (6hr/month at 30 USD/hr) | Ops | 180 | 2,160 | Var |  |
| TOTAL (Phase 2, Year 1) | TOTAL | ~756 | ~9,372 |  |  |

For context: Phase 1 runs at approximately 400 USD/month in steady state. Phase 2 at this scope runs at approximately 756 USD/month. The increase is driven almost entirely by three line items: LLM token volume (full article bodies), Pinecone paid tier (outlet archive vectors), and PM time for expanded report quality assurance. The Railway and n8n upgrades are relatively small.

## 8E. Infrastructure Recommendation at Phase 2 Scale

At Phase 2 scale, the infrastructure decision becomes less straightforward than it was in Part 7. The open-source stack is still viable, but the gap between the two approaches narrows in two specific areas.

| Dimension | Open-Source Stack at Phase 2 | AWS at Phase 2 | Verdict |
| --- | --- | --- | --- |
| Monthly Cost | ~756 USD/month. Still manageable but no longer trivially cheap. | ~950 to 1,100 USD/month. OpenSearch scales better than Pinecone paid tier at high vector counts. Lambda handles burst traffic automatically. | Open-source still wins on cost, but the gap has narrowed from 2 to 3x down to roughly 1.3 to 1.5x. |
| LangGraph State Management | Requires a custom batching or summarization strategy built and maintained by the developer. No managed tooling. | AWS Step Functions handles large state graphs natively. Step Functions Express Workflows have a 256KB state limit but support chaining for larger payloads. | AWS has a structural advantage here. Managing large state in LangGraph requires more custom engineering. |
| Vector Store Scaling | Pinecone Starter plan handles up to 1M vectors. Adequate for 20 outlets with 6 months of archive. Namespace isolation keeps outlet data clean. | OpenSearch scales horizontally. Better for unpredictable growth but significantly more expensive and operationally complex. | Pinecone remains the better choice unless vector count exceeds 500k. At Phase 2 scale that is unlikely within Year 1. |
| Observability | No centralized monitoring. Railway logs plus n8n execution history. Good enough for a small team but hard to debug distributed failures across multiple daily runs. | CloudWatch and X-Ray give end-to-end trace visibility across all runs. Much easier to identify which outlet, which node, and which API call caused a failure. | AWS wins clearly at daily multi-outlet runs. Debugging failures manually in Railway logs becomes painful at scale. |
| Scraping Infrastructure | newspaper3k or trafilatura runs on Railway. No additional services needed. Works for 15 to 20 outlets. | Lambda + S3 for article fetch and storage. Adds cost and setup but handles rate limiting and retry logic cleanly at scale. | Open-source stack is adequate for Phase 2 scope. AWS advantage only appears if scraping 50 or more outlets concurrently. |
| Overall Recommendation | Still viable with the infrastructure upgrades described in 8C. Manageable for a small team with good runbooks. | Starts making more sense at Phase 2 scale, particularly for observability and state management. Migration cost is still the main barrier. | Recommendation: start Phase 2 on the open-source stack with the upgrades listed. Reassess for Phase 3 if daily multi-outlet runs reveal observability or state management pain. |

SUMMARY:

Open-source stack handles Phase 2 with upgrades, but it will feel the strain around observability and state management in ways that Phase 1 does not. Those are exactly the areas where AWS managed services earn their premium. If Phase 2 runs smoothly and Phase 3 is on the horizon, that is the right moment to run a proper migration cost-benefit analysis rather than waiting until the pain is acute.

A 10-minute schedule trigger with expanding outlet coverage is the most likely real-world scenario to stress-test the open-source stack before Phase 3 is formally scoped. At current scale (5 outlets, weekly cadence), the trigger interval is not a problem. As outlet count grows, three constraints compound simultaneously: each LangGraph research run takes 2 to 5 minutes per outlet, meaning sequential execution on a single Railway instance creates run overlap at 10-minute intervals once coverage exceeds roughly 6 to 8 outlets; n8n Cloud Starter's 5-minute HTTP timeout becomes a failure risk under load rather than an edge case; and Railway's Hobby plan (512MB RAM, shared CPU) does not have the headroom for concurrent runs. None of these are blockers at Phase 1 scope, but they are exactly the conditions under which AWS Lambda's horizontal scaling model stops being a theoretical advantage and becomes a practical one. Lambda fires one function per outlet simultaneously regardless of outlet count, with no queue and no overlap. This means the 10-minute interval scenario is worth adding to the Part 5 risk register as a scaling trigger (R-OS-03 updated), and to the Part 7 "When to Revisit" list as a fourth condition: if outlet coverage exceeds 10 and trigger frequency remains at 10 minutes or below, run a proper parallel execution cost-benefit analysis before the backlog problem becomes acute.

FULL SUMMARY

Infrastructure Decision Analysis: Open-Source Stack vs AWS | Dina Bosma-Buczynska | LAB 6.01

Project Overview

Media Diversity Watch is an autonomous AI research agent that evaluates media company inclusivity across four communities (women, LGBTQ+, race, disability). It uses a five-node LangGraph workflow hosted on Railway, RAG benchmarking via Pinecone, four external research tools (NewsAPI, Guardian API, Wikipedia, RSS), and delivers automated reports to Notion via n8n Cloud. The infrastructure decision compared the current open-source stack against a full AWS migration.

What the Analysis Covered

Part 1 mapped each current component (Pinecone, n8n, Railway, Anthropic API, OpenAI, Notion) to its AWS equivalent and identified the key trade-offs. Part 2 ran a PESTLE analysis for both options. Open-source favoured data sovereignty, lower cost, and developer familiarity. AWS scored higher on technological maturity, ecological credentials, and compliance certifications. Part 3 identified eight stakeholder groups across interest and influence axes. The client executive and operations lead (high interest, high influence) were the key decision-making audience. Part 4 defined measurable objectives for both approaches across quality, time, and cost dimensions. The open-source stack has an 8-week delivery timeline; AWS requires 12 weeks from scratch. Part 5 produced a risk register for both approaches. Both had two critical (high probability, high impact) risks. Open-source risks centred on library versioning and maintenance burden. AWS risks centred on cost overruns and IAM misconfiguration. Part 6 estimated costs using the GenAI framework. Open-source runs at approximately 400 USD/month in steady state. AWS runs at approximately 423 USD/month but has a higher Year 1 total (6,476 USD vs 5,015 USD) due to setup, training, and the OpenSearch instance. Three-year TCO favours open-source by 2,061 USD.

Recommendation (Part 7)

Decision: Open-Source Stack. The system is already live on Railway. Rebuilding on AWS would add 10 weeks and approximately 1,500 USD with no functional gain at current scale. Open-source wins on cost across all time horizons and the operations team can manage it with documented runbooks. The three triggers to revisit this decision are: coverage scaling beyond 20 outlets requiring robust observability; scope expansion to personal or regulated data making compliance certifications a hard requirement; or a client IT mandate for single-vendor IAM and key management.

Version 2 Scope and Phase 2 Outlook (Parts 7F and 8)

Version 2 adds two capabilities to the current system: full article body ingestion (replacing headline-only RSS extraction) and a dynamic per-outlet knowledge base in Pinecone (replacing the static 19-vector benchmark index). These changes increase token volume by approximately 12 times per outlet per run and push the LangGraph state to 80,000 to 150,000 tokens, which requires a state management redesign. The recommended approach is to summarise article bodies to approximately 150 tokens before adding them to state, while storing full text in Pinecone for RAG retrieval. Three infrastructure upgrades are required before enabling Version 2: Railway Hobby to Pro (20 USD/month), Pinecone free tier to Starter plan (70 USD/month), and a redesigned RESEARCH node. Monthly steady-state cost rises from approximately 400 USD to approximately 756 USD. The open-source stack remains the right choice at this scale. AWS managed services begin to offer a meaningful advantage in observability and state handling only if the project scales to daily runs across 20 or more outlets, which would be the trigger for a Phase 3 migration evaluation.

Key Numbers at a Glance

Open-source Phase 1 monthly cost: approximately 400 USD. AWS Phase 1 monthly cost: approximately 423 USD. Open-source Year 1 TCO: 5,015 USD. AWS Year 1 TCO: 6,476 USD. Three-year TCO saving (open-source vs AWS): 2,061 USD. Open-source deployment timeline: 8 weeks. AWS deployment timeline: 12 weeks. Version 2 monthly cost (open-source with upgrades): approximately 756 USD. Version 2 token volume increase: approximately 12 times Phase 1. Critical risk count: 2 each for both approaches. Criteria wins in the comparison matrix: Open-Source 7, AWS 5, tied 2.